Sprint Planning

Sprint 1 (Core Development)

Epic 1: Library Book Management

| User Story | Task | Story Point |
| --- | --- | --- |
| USN-1 | Create Library Book Table | 2 |
| USN-2 | Add Book Fields (Book ID, Title, Author, Category, Copies) | 2 |
| USN-3 | Insert Sample Book Records | 1 |

Epic 2: Book Request Management

| User Story | Task | Story Point |
| --- | --- | --- |
| USN-4 | Create Book Request Table | 3 |
| USN-5 | Add Request Fields | 2 |
| USN-6 | Configure Reference Fields | 2 |

Total Story Points in Sprint 1

2 + 2 + 1 + 3 + 2 + 2 = 12

Sprint 1 Total = 12 Story Points

Sprint 2 (Workflow & Security)

Epic 3: Role-Based Access Control

| User Story | Task | Story Point |
| --- | --- | --- |
| USN-7 | Create Student & Librarian Roles | 2 |
| USN-8 | Configure ACLs | 5 |
| USN-9 | Create Users and Assign Roles | 2 |

Epic 4: Workflow Automation

| User Story | Task | Story Point |
| --- | --- | --- |
| USN-10 | Develop Flow Designer Approval Workflow | 5 |

Epic 5: Reports & Testing

| User Story | Task | Story Point |
| --- | --- | --- |
| USN-11 | Create Reports and Perform Testing | 5 |

Total Story Points in Sprint 2

2 + 5 + 2 + 5 + 5 = 19

Sprint 2 Total = 19 Story Points

Total Story Points

| Sprint | Story Points |
| --- | --- |
| Sprint 1 | 12 |
| Sprint 2 | 19 |

Total Story Points = 12 + 19 = 31

Velocity Calculation

Formula

Velocity = Total Story Points Completed

-----------------------------

Number of Sprints

Velocity = 31 / 2

Velocity = 15.5 ≈ 16 Story Points per Sprint

Final Result

Sprint 1 = 12 Story Points

Sprint 2 = 19 Story Points

Total Story Points = 31

Number of Sprints = 2

Velocity = 31 ÷ 2 = 15.5 ≈ 16 Story Points per Sprint

Epics Used

Epic 1 – Library Book Management

- USN-1 Create Library Book Table

- USN-2 Add Book Fields

- USN-3 Insert Sample Books

Epic 2 – Book Request Management

- USN-4 Create Book Request Table

- USN-5 Configure Request Fields

- USN-6 Configure References

Epic 3 – Security & Role Management

- USN-7 Create Roles

- USN-8 Configure ACLs

- USN-9 Create Users

Epic 4 – Workflow Automation

- USN-10 Develop Flow Designer Approval Workflow

Epic 5 – Reporting & Testing

- USN-11 Create Reports

- USN-12 Test Application using Impersonation