Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 03 July 2026. |
| --- | --- |
| Team ID | SWUID2026227698. |
| Project Name | Smart Library Request Workflow in ServiceNow. |
| Maximum Marks | 5 Marks. |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Library Book Management | USN-1 | Create Library Book table | 2 | High | Roshini Tavva |
| Sprint-1 | Library Book Management | USN-2 | Add book details (Book ID, Title, Author, Category, Copies) | 2 | High | Roshini Tavva |
| Sprint-1 | Library Book Management | USN-3 | Insert sample book records | 1 | Medium | Roshini Tavva |
| Sprint-1 | Book Request Management | USN-4 | Create Book Request table | 3 | High | Roshini Tavva |
| Sprint-1 | Book Request Management | USN-5 | Configure request fields and reference fields | 4 | High | Roshini Tavva |
| Sprint-2 | User & Role Management | USN-6 | Create Student and Librarian roles | 2 | High | Roshini Tavva |
| Sprint-2 | User & Role Management | USN-7 | Create users and assign roles | 2 | High | Roshini Tavva |
| Sprint-2 | Security | USN-8 | Configure Access Control Lists (ACLs) | 5 | High | Roshini Tavva |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 20 | 29 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 12 | 6 jan 2022 |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 14 | 5 june 2026 |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | 15 | 9 aug 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart Data

You can create the chart in Excel using the following data.

| Day | Ideal Remaining Story Points | Actual Remaining Story Points |
| --- | --- | --- |
| Day 1 | 31 | 31 |
| Day 2 | 26 | 28 |
| Day 3 | 21 | 24 |
| Day 4 | 16 | 18 |
| Day 5 | 11 | 12 |
| Day 6 | 6 | 7 |
| Day 7 | 0 | 0 |

Story Points

31 |●

28 | ●

24 |  ●

20 |   ●

16 |    ●

12 |      ●

8 |        ●

4 |          ●

0 |____________●____________________

D1 D2 D3 D4 D5 D6 D7

Sprint Summary

Sprint 1

- Create Library Book table

- Create Book Request table

- Configure fields and sample data

Sprint 2

- Create Student and Librarian roles

- Configure ACLs

- Build Flow Designer workflow

- Create reports

- Test the application using impersonation

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts